Official project name : College transports managing system.

Project sponsor: Private transportations company.

Project manager: Ameer Usama Naeem.

Purpose of the project:  To minimize student delays for lectures, facilitate seat booking, provide a safe and organized means of transportation for students and staff to and from the university campus, and reduce traffic congestion.

Business case

College transport management app is designed to simplify daily student commuting across Assiut city at their fingertips. will allow any user to access important route schedules, live tracking, and subscription details at anytime, anywhere. The app gets you prepared for daily commute without stress. Get clear step-by-step guides to help you navigate traveling lines and arrival times. Manage your rides and live routes using simple, real-time tracking features.

Key deliverables

College transport application that will work on Android and IOS .

Project Milestones

The project will be completed in 4 weeks.

- Planning & Analysis: Define project goals and student needs.	Week 1

- System Design: Design app screens and database.	Week 2

- Development: Build booking, schedules, and GPS tracking features.	Weeks 2–3

- Testing:	Test the app and fix errors.	Week 4

- Delivery: Finish and present the project.	Week 4

Expected Outcome: A working app prototype that helps students book seats, check schedules, and track buses.

Project Resources

- Human Resources:

- Project Manager: Organizes the work.

- System Analyst: Identifies requirements.

- Designer: Designs the app -Developers: Build the system.

- Tester: Checks and fixes errors.

- Technical Resources:

- Computers and smartphones.

- Programming tools and database.

- Google Maps, and internet.

- Financial Resources:

- Development and hosting costs.

- Maintenance costs.

Budget

budget allocated for this project is 45,000 L.E

Constraints:

- Time Constrain:

The project must be completed within a specific period.

- Scope Constraint:

The project must focus only on its main objective.

- Resource Constraint:

The project depends on the availability of materials, tools, equipment, and team members.

High level risk:

- GPS and Live Tracking Risk: There is a risk that the GPS and live tracking functionality may not provide accurate or real-time bus locations.

- Project Schedule Risk: There is a high risk of project delays because the entire project is planned to be completed within only four weeks.

- Security and Privacy Risk: There is a risk that unauthorized users may access or misuse application data.

- Maintenance Risk: There is a risk that the application may require continuous maintenance after delivery.

- Scope Creep Risk: There is a risk that additional features or requirements may be requested during development.

Project Scope

1. Product Scope Description

The project is a mobile app prototype for college transportation in Assiut city. Students and university staff will be able to check bus routes and schedules, see available seats, book a seat, and follow the bus location using GPS. The app will also show basic subscription information. It is planned to work on Android and iOS.

2. Product Acceptance Criteria

The project will be accepted when the team can demonstrate a working prototype on Android and iOS. A user should be able to view routes and schedules, make a seat booking, and see the updated number of available seats. The GPS tracking feature should display a bus location when location data and internet are available. The main screens should work without major errors during the final presentation.

3. Project Deliverables

The team will deliver the mobile app prototype, basic screen designs, a database for routes and bookings, and the main features for booking, schedules, and GPS tracking. The team will also prepare a short testing report and present the final prototype.

4. Project Exclusions

The project does not include buying buses, hiring drivers, or managing daily transport operations. Online payment and advanced financial management are not part of this version. The team will not develop advanced route optimization or provide long-term maintenance after the project is delivered.

5. Project Constraints

The project must be completed in four weeks with a budget of 45,000 L.E. The team has limited time for designing, developing, and testing the app. The project also depends on available team members, devices, internet connection, GPS data, and Google Maps. Because of these limits, the work will focus on the main features only.

6. Project Assumptions

We assume that students and staff will have smartphones and internet access to use the app. We also assume that the transport company can provide basic route, schedule, and bus information. GPS location data and mapping services are expected to be available for testing. The team members and development tools are assumed to be available during the four weeks. These assumptions will need to be checked during the planning stage.

Work Breakdown Structure (WBS)

We used the top-down approach to divide our app into smaller deliverables. The last level shows work packages that we can estimate, assign, and check. The WBS only covers the app prototype described in the project scope.

1.0  College Transport Management App Prototype

1.1  Project Planning Documents

1.1.1  Requirements List

1.1.2  Project Plan

1.2  App Design

1.2.1  Screen Designs

1.2.2  Database Design

1.3  Working App Features

1.3.1  Main Mobile App Screens

1.3.2  Routes and Schedules

1.3.3  Seat Booking

1.3.4  GPS and Map View

1.3.5  Booking and Subscription Details

1.4  Testing Results

1.4.1  Feature Testing

1.4.2  Bug Fixes and Test Report

1.5  Final Project Handover

1.5.1  Final Prototype and Project Files

1.5.2  Final Presentation

WBS Dictionary

The table below explains each work package. The estimated costs add up to the project budget of 45,000 L.E. We will use the planned weeks to follow up on progress. Each package is expected to take about 8 to 80 work hours.

1.1.1  List student and staff needs, routes, bookings, and tracking.

Responsible: System Analyst  |  Resources: Meetings, laptop  |  Estimated cost: 2,000 L.E.  |  Schedule: Week 1

Acceptance: Requirements list covers the agreed app features.

1.1.2  Make the project plan and divide work between the team.

Responsible: Project Manager  |  Resources: Laptop, team meetings  |  Estimated cost: 2,000 L.E.  |  Schedule: Week 1

Acceptance: Plan includes the four-week schedule and team roles.

1.2.1  Draw simple screens and show how users move between them.

Responsible: Designer  |  Resources: Design software, laptop  |  Estimated cost: 4,000 L.E.  |  Schedule: Week 2

Acceptance: Main screens can be reviewed and understood.

1.2.2  Design data for users, routes, buses, and bookings.

Responsible: Developer  |  Resources: Database tools, laptop  |  Estimated cost: 3,000 L.E.  |  Schedule: Week 2

Acceptance: Database design supports the main app features.

1.3.1  Build the basic app screens on Android and iOS.

Responsible: Developers  |  Resources: Computers, test phones  |  Estimated cost: 7,000 L.E.  |  Schedule: Weeks 2–3

Acceptance: Main screens open and users can move between them.

1.3.2  Show bus routes and schedule details.

Responsible: Developers  |  Resources: Database, test phones  |  Estimated cost: 4,000 L.E.  |  Schedule: Weeks 2–3

Acceptance: Users can view available routes and times.

1.3.3  Allow seat booking and update available seats.

Responsible: Developers  |  Resources: Database, test phones  |  Estimated cost: 6,000 L.E.  |  Schedule: Weeks 2–3

Acceptance: A test booking updates the seat count correctly.

1.3.4  Show the bus position on a map using GPS data.

Responsible: Developers  |  Resources: GPS data, Google Maps, internet  |  Estimated cost: 6,000 L.E.  |  Schedule: Weeks 2–3

Acceptance: A test bus position appears on the map.

1.3.5  Show the user booking and subscription information.

Responsible: Developers  |  Resources: Database, test phones  |  Estimated cost: 3,000 L.E.  |  Schedule: Weeks 2–3

Acceptance: Users can view their basic booking and subscription details.

1.4.1  Test booking, routes, screens, and map tracking.

Responsible: Tester  |  Resources: Test phones, internet  |  Estimated cost: 2,500 L.E.  |  Schedule: Week 4

Acceptance: Main features are checked and issues are recorded.

1.4.2  Fix important issues and write a short test report.

Responsible: Developers / Tester  |  Resources: Computers, test results  |  Estimated cost: 2,500 L.E.  |  Schedule: Week 4

Acceptance: Major issues are fixed and report is ready.

1.5.1  Prepare the final app prototype and files.

Responsible: Project Manager / Developers  |  Resources: Computers, project files  |  Estimated cost: 2,000 L.E.  |  Schedule: Week 4

Acceptance: Prototype is ready for the final demonstration.

1.5.2  Prepare and give a short project presentation.

Responsible: Project Manager / Team  |  Resources: Slides, laptop  |  Estimated cost: 1,000 L.E.  |  Schedule: Week 4

Acceptance: Team shows the working app and submits the files.