Official project name : College transports managing system.

Project sponsor: Private transportations company.

Project manager: Ameer Usama Naeem.

Purpose of the project:  To minimize student delays for lectures, facilitate seat booking, provide a safe and organized means of transportation for students and staff to and from the university campus, and reduce traffic congestion.

Business case

College transport management app is designed to simplify daily student commuting across Assiut city at their fingertips. will allow any user to access important route schedules, live tracking, and subscription details at anytime, anywhere. The app gets you prepared for daily commute without stress. Get clear step-by-step guides to help you navigate traveling lines and arrival times. Manage your rides and live routes using simple, real-time tracking features.

Key deliverables

College transport application that will work on Android and IOS .

Project Milestones

The project will be completed in 4 weeks.

- Planning & Analysis: Define project goals and student needs.	Week 1

- System Design: Design app screens and database.	Week 2

- Development: Build booking, schedules, and GPS tracking features.	Weeks 2–3

- Testing:	Test the app and fix errors.	Week 4

- Delivery: Finish and present the project.	Week 4

Expected Outcome: A working app prototype that helps students book seats, check schedules, and track buses.

Project Resources

- Human Resources:

- Project Manager: Organizes the work.

- System Analyst: Identifies requirements.

- Designer: Designs the app -Developers: Build the system.

- Tester: Checks and fixes errors.

- Technical Resources:

- Computers and smartphones.

- Programming tools and database.

- Google Maps, and internet.

- Financial Resources:

- Development and hosting costs.

- Maintenance costs.

Budget

budget allocated for this project is 45,000 L.E

Constraints:

- Time Constrain:

The project must be completed within a specific period.

- Scope Constraint:

The project must focus only on its main objective.

- Resource Constraint:

The project depends on the availability of materials, tools, equipment, and team members.

High level risk:

- GPS and Live Tracking Risk: There is a risk that the GPS and live tracking functionality may not provide accurate or real-time bus locations.

- Project Schedule Risk: There is a high risk of project delays because the entire project is planned to be completed within only four weeks.

- Security and Privacy Risk: There is a risk that unauthorized users may access or misuse application data.

- Maintenance Risk: There is a risk that the application may require continuous maintenance after delivery.

- Scope Creep Risk: There is a risk that additional features or requirements may be requested during development.